Startup Partnership Playbook

Sourcing, piloting, contracting and scaling startup partnerships

InnoLead Innovation Toolkit  |  Replace all bracketed guidance text with your own content.

# 1. How to use this playbook

[This is the standard route for any startup engagement. Deviations need the innovation lead's sign-off.]

# 2. Process at a glance

| Stage | Purpose | Typical duration | Exit criteria | Owner |
| --- | --- | --- | --- | --- |
| 1. Define the need | Agree the problem worth solving | [1 week] | [Signed problem brief] | [Business owner] |
| 2. Scout | Build a long list | [2-3 weeks] | [10-15 candidates] | [Scouting lead] |
| 3. Screen | Score and shortlist | [1-2 weeks] | [3-5 shortlisted] | [Innovation team] |
| 4. Pilot design | Define scope, metrics, budget | [2 weeks] | [Approved pilot plan] | [Pilot owner] |
| 5. Contract | Pilot agreement and data terms | [2-4 weeks] | [Signed agreement] | [Legal] |
| 6. Run the pilot | Test against the hypotheses | [8-12 weeks] | [Results pack] | [Pilot owner] |
| 7. Decide | Scale, iterate or stop | [1 week] | [Board decision] | [Innovation board] |
| 8. Scale | Hand to the business | [Ongoing] | [Business owner accepts] | [BU lead] |

# 3. Problem brief

| Field | Detail |
| --- | --- |
| Problem statement | [What and for whom] |
| Current cost of the problem | [$ or time] |
| Success looks like | [Measurable outcome] |
| Constraints | [Security, regulatory, technical] |
| Business owner | [Name] |

# 4. Screening criteria

| Criterion | Weight | What a 5 looks like |
| --- | --- | --- |
| Problem-solution fit | [25%] | [Solves the stated problem with evidence] |
| Technology maturity | [20%] | [Production deployments with reference customers] |
| Team | [15%] | [Domain depth and delivery track record] |
| Commercial terms | [15%] | [Pricing that works at scale] |
| Security and compliance | [15%] | [Meets our standards without exception] |
| Viability / funding | [10%] | [Runway beyond 18 months] |

# 5. Pilot design

| Element | Detail |
| --- | --- |
| Hypotheses to test | [H1, H2, H3] |
| Success metrics and thresholds | [Metric ≥ value] |
| Scope and duration | [Detail] |
| Budget | [$] |
| Data required and how it is handled | [Detail] |
| Who does what | [Us / them] |

# 6. Contracting checklist

Mutual NDA in place before commercial detail is shared.

Pilot agreement with a fixed fee, fixed duration and a clear exit.

IP ownership and background IP defined in writing.

Data processing terms and security review completed.

Insurance, liability caps and termination rights agreed.

Route to a production contract sketched before the pilot starts.

# 7. Common failure modes

| Failure mode | How to avoid it |
| --- | --- |
| No business owner | Refuse to start without a named owner with a budget. |
| Success not defined | Set numeric thresholds before kick-off. |
| Procurement discovers the pilot late | Involve procurement and legal at stage 4. |
| Pilot purgatory | Time-box the pilot and pre-agree the scale decision date. |

# 8. Decision record

| Startup | Pilot outcome | Decision | Owner | Date |
| --- | --- | --- | --- | --- |
| [Name] | [Result vs threshold] | [Scale / Iterate / Stop] | [Name] | [Date] |
| [Name] | [Result vs threshold] | [Scale / Iterate / Stop] | [Name] | [Date] |
| [Name] | [Result vs threshold] | [Scale / Iterate / Stop] | [Name] | [Date] |